**Trial PROJECT PLAN**

**1**. **Requirement Specifications**

Savings/Checking - An application to keep track of money in checking and saving accounts and the interest earned on each account.

**2. System Specification**

Development Platform: Windows PC –Lenovo ideaPad Y560, Windows 10, Intel(R) Core(TM), i5 CPU M430 @2.27GHz X 4, 8 GB memory, 500 GB disk, Eclipse 4.5, Java JRE 8

Operating Platform Requirements: Windows PC, Windows Vista SP2 or newer/ Intel-based Mac OS X 10.8.3+/ Oracle Linux 5.5+/Red Hat Enterprise Linux 5.5+/ Suse Linux Enterprise Server 10 SP2+/ Ubuntu Linux 12.04 LTS +/ Firefox, 128 MB RAM, 126 MB Disk space, Internet Explorer 9+ / Firefox/ 64-bit browser(Safari), Java JRE 8

**3. Software Management**

We plan to use <https://gitHub.com> for software version control.

**4. Project Schedule**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Duration (days)** | **Start date** | **End Date** | **Personnel** |
| Project Requirements & Project Plan-  Discussion  Writing  Review  Finalize/Turn-in | 11  4  2  4  1 | 03/16  03/16  03/20  03/22  03/26 | 03/26  03/19  03/21  03/25  03/26 | ALL  ALL  Connor, Ken  Lennon, Matt  Ken |
| Project Analysis-  Discussion  Writing  Review  Finalize/Turn-in | 7  1  3  2  1 | 03/27   -  03/28  03/31   - | 04/02  03/27  03/30  04/01  04/02 | ALL  ALL  (Ken, Matt)  ALL  (Connor) |
| Project Design-  Discussion  Writing  Review  Finalize/Turn-in | 7  1  3  2  1 | 04/03   -  04/04  04/07   - | 04/09  04/03  04/06  04/08  04/09 | ALL  ALL  (Lennon, Matt)  ALL  (unassigned) |
| Project Test Plan & ICD-  Discussion  Writing  Review  Finalize/Turn-in | 7  1  3  2  1 | 04/10   -  04/11  04/14   - | 04/16  04/10  04/13  04/15  04/16 | ALL  ALL  (Ken, Matt)  ALL  (Lennon) |
| Sprint 1 Source | 7 | 04/17 | 04/23 |  |
| Sprint 2 Source | 7 | 04/24 | 04/30 |  |
| Final Delivery | 7 | 05/01 | 05/07 |  |